Phase 1: Core Foundation (Weeks 1-3)

Goal: Working embeddable widget with basic workspace functionality

Week 1-2: Core Widget & Authentication

- Embeddable widget with pin dropping and emoji feedback

- User authentication via Google Workspace (start with one provider)

- Basic workspace creation and domain isolation

- Simple user invitation system via email

Week 3: Basic Feedback Management

- Demo page for testing widget functionality

- Basic pin listing and status management (to-do, in-progress, done)

- Google Sheets integration for feedback logging

- Simple admin panel for workspace management

Deliverable: Functional widget that can be embedded on any domain with basic feedback collection and workspace isolation.

Phase 2: Enhanced Feedback System (Weeks 4-6)

Goal: Rich feedback experience with better organization

Week 4: Advanced Feedback Features

- Contextual micro-surveys after specific actions

- Feedback templates for common issues

- Smart pin clustering for related feedback

- Universal search across feedback items

Week 5: Collaboration Features

- Collaborative annotations (replies, upvotes on pins)

- @mention system for team members

- Activity feed for workspace updates

- Email notifications for status changes

Week 6: Analytics Foundation

- Basic analytics dashboard with feedback metrics

- Heatmaps showing feedback density

- Simple reporting and export capabilities

Deliverable: Complete feedback collection and collaboration system with basic analytics.

Phase 3: Developer Experience (Weeks 7-9)

Goal: Streamlined workflow for development teams

Week 7: Developer Tools

- Enhanced status management with developer-focused workflows

- Resolution templates for quick responses

- Bulk actions for pin management

- Code context integration basics

Week 8: Integration Ecosystem

- Additional authentication providers (Azure DevOps, Jira, Asana)

- Webhook system for external integrations

- GitHub/GitLab issue creation from feedback

- Slack/Teams notification integration

Week 9: Advanced Organization

- Auto-categorization of feedback (AI-powered tagging)

- Custom branding for white-label widget

- Version control integration for release tracking

Deliverable: Developer-friendly platform with external tool integrations and advanced organization features.

Phase 4: Intelligence & Scale (Weeks 10-12)

Goal: AI-powered insights and enterprise features

Week 10: AI-Powered Features

- AI insights and trend analysis

- Automated issue detection

- Smart feedback categorization improvements

- Accessibility checker integration

Week 11: Advanced User Experience

- Browser extension for quick access

- Feedback history dashboard for users

- Multi-language support

- Offline mode with sync capabilities

Week 12: Enterprise Features

- Advanced analytics with custom metrics

- Performance monitoring integration

- Custom API for advanced integrations

- Enterprise security features

Deliverable: AI-enhanced platform ready for enterprise deployment with advanced features.

Phase 5: Polish & Growth (Weeks 13-15)

Goal: Production-ready platform with growth features

Week 13: Platform Optimization

- Database migration from Sheets to proper DB

- Performance optimization

- Security audit and improvements

- Advanced export capabilities

Week 14: User Experience Refinement

- Onboarding flow optimization

- UI/UX improvements based on user testing

- Video feedback capability

- Advanced search and filtering

Week 15: Growth & Scaling

- Multi-workspace management for users

- Advanced admin controls

- Usage analytics and billing foundation

- Documentation and API references

Deliverable: Production-ready FeedbackFlow platform ready for public launch.

Implementation Strategy:

Technical Priorities Each Phase:

- Phase 1: Next.js foundation, basic authentication, widget architecture

- Phase 2: Real-time updates, collaboration features, basic analytics

- Phase 3: External API integrations, webhook system, developer tools

- Phase 4: AI/ML integration, advanced features, enterprise capabilities

- Phase 5: Optimization, scaling, production readiness

Success Metrics:

- Phase 1: Widget successfully embedded and collecting feedback

- Phase 2: Teams actively collaborating on feedback resolution

- Phase 3: Seamless integration with existing development workflows

- Phase 4: AI providing actionable insights, enterprise adoption

- Phase 5: Platform handling multiple enterprises with high performance

This roadmap ensures you have a working product early while building toward a comprehensive platform. Each phase delivers value independently while setting up the foundation for the next phase.